## Slide 1: Agile Development Approach
Joseph Iadarola

## Slide 2: Scrum-agile Team

## Slide 3: Product Owner
The manager of the Scrum Team
Gets information from the client about what they want from the final product
Creates and refines the Product Backlog
Communicates between client and rest of the Scrum Team

## Slide 4: Scrum Master
The role that takes up the responsibly of scheduling and running Scrum Events
Generally, a peer to the rest of the team with little difference in status
Make sure that the agile process is being followed

## Slide 5: Developer(s)
Coders that create the program for the final product
Use the Product Backlog and User Stories to develop functional code
They must follow industry best practices to ensure they are delivering the best product to the customer
While writing code, a developer should check their work for obvious bugs and errors to help reduce fixes that are brought up by testers

## Slide 6: Tester(s)
Work with Product Owner to develop Acceptance Criteria for User Stories
Create tests to determine if the code for each User Story meets the Acceptance Criteria
Also look for bugs and errors that might have been missed by the developers

## Slide 7: Agile SDLC Phases

## Slide 8: Plan
This phase is where the client explains their wants and needs from the final product to the Product Owner
The Scrum Team is also formed at this point and their goals and responsibilities are laid out in a Scrum Team Charter
The Product Owner will then create and refine a Product Backlog which will include User Stories for the functional requirments

## Slide 9: Design
The Scrum Team meets and starts to go over how the final product will look based on the User Stories and other information from the Product Owner
There can be furthur refinement of the Product Backlog based on team member input
This step is repeated when new requirments are given for the final product

## Slide 10: Develop
This is the code writing phase
The developers one the Scrum Team will write functional code that accomplishes the User Stories given to them
As the code is being written, team members will proticipate in Scrum Events like Daily Scrums to give updates on their progress

## Slide 11: Test
The testers in the Scrum Team will develop code tests to judge if the User Story code they are looking at passes the Acceptance Criteria that they previously created
If a User Story's code meets the Acceptance Criteria, it is mark as Daone
If the User Story's code does not meet the Acceptance Criteria, the tester will record what went wrong or observations that can help before notifying the developer that fixes need to be made

## Slide 12: Review
The Scrum Team will go over the Product Backlog and check if all User Stories are correctly marked Done
The Scrum Master will create a Sprint Retrospective to review how the production of the product went for future referance

## Slide 13: Launch
The final product is given to the customer/client
The Scrum Team should plan how to do matinence or updates on the product to extent its life cycle

## Slide 14: Waterfall Approach

## Slide 15: Waterfall vs Agile
Waterfall
Con: The initial user stories that were created by the Product Owner would have been set in stone
Pro: Easy to understand and manage for a smaller project like SNHU Travel
Agile
Con: Multiple meetings slow development and can seem to waste time
Pro: A late change to the product requirment was able to be communicated to the Scrum Team and implemented in time for delivery to the client

## Slide 16: Choosing Agile or Waterfall

## Slide 17: Conclusion
The agile approach is a more modern method to use when developing a working product
It is more realistic method for developing teamwork
Has a quicker rate for product development
Because multiple team members are working on different User Stories at a time it is easy to change one story without stopping every developers work to make changes

## Slide 18: References
SDLC - Agile Model - Tutorialspoint. (n.d.). Https://Www.Tutorialspoint.Com. Retrieved December 18, 2020, from https://www.tutorialspoint.com/sdlc/sdlc_agile_model.htm
SDLC - Waterfall Model - Tutorialspoint. (n.d.). Https://Www.Tutorialspoint.Com. Retrieved December 18, 2020, from https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm